# IGO Protein Cuts — Website Update Plan

Prepared for GOKUL R

July 10, 2026

# Website Update Plan

This is a plan only — nothing on the site or in the codebase has been changed. Each item below is scoped to specific files so that when you approve one, only those files get touched.

Site audited: local project folder + live site (igoproteincuts.com), including the #products view.

Current live scores: SEO 62/100 · AEO 81/100 · GEO 100/100 (home, /blog, /checkout all identical — see Phase 1).

## How to read this plan

Items are grouped into four phases, roughly in the order they should be tackled. Each entry lists the issue, why it matters, the fix, and which files it touches. You can approve items individually.

# Phase 1 — Critical

These affect whether the site is findable and functional at all.

## 1. Site is invisible to non-JS crawlers (no server-side rendering)

Issue: The site is a pure client-rendered React SPA (Vite, no SSR/prerendering). The raw HTML returned to any crawler that doesn’t execute JavaScript is an empty <div id="root"> — no H1, no body text, nothing. Confirmed with a live audit: “No H1 found,” “~0 words of body text” on home, /blog, and /checkout.

Why it matters: Googlebot can render JS, so Google is mostly fine. But Bing, most AI answer-engine crawlers (the ones that matter for ChatGPT/Perplexity citations — your actual GEO goal), and link-preview bots see nothing. Despite good on-page schema, the underlying content isn’t reachable without JS.

Fix: Add prerendering for the main routes (home, blog listing, individual blog posts, product/category pages if they get their own URLs). Options: vite-plugin-ssg / vite-plugin-prerender for a lightweight static-HTML-per-route build, or a fuller SSR migration later if the product catalog grows. Start with prerendering — it’s a build-step addition, not an app rewrite.

Files affected: vite.config.ts, src/main.tsx (hydration entry), build scripts in package.json. No changes to component logic.

## 2. Every route serves identical meta tags

Issue: Home, /blog, and /checkout all return the exact same <title>, meta description, and canonical (https://igoproteincuts.com/). This is a side effect of the SPA catch-all rewrite in .htaccess serving the same index.html for every path.

Why it matters: Search engines see three pages as duplicates of the homepage. Blog posts in particular will never rank individually without their own title/description.

Fix: Add per-route <head> management with react-helmet-async (or equivalent), driven by route/page data. Each blog post gets its own title, description, canonical, and Article/BlogPosting JSON-LD.

Files affected: src/App.tsx (route wrapper), src/pages/Blog.tsx, src/sections/Blog.tsx, index.html (static fallback tags stay as-is for the default/home case).

## 3. Production database connection is not configured

Issue: Live console shows: Supabase credentials missing. Persistent data will be disabled. The .env file locally has valid Supabase keys, but the live hosting environment (Vercel/Hostinger, whichever is actually serving igoproteincuts.com) doesn’t have them set.

Why it matters: If persistent data is disabled in production, orders, accounts, wishlist, and cart history may not actually be saving. This needs to be confirmed with your hosting provider’s environment variable settings — it’s a deployment configuration issue, not a code bug.

Fix: Add VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY to the live host’s environment variables and redeploy. No code change needed — this is a hosting dashboard setting.

Files affected: None (hosting configuration only). Flagging here because it’s the highest-impact item on this list if confirmed.

## 4. /llms.txt doesn’t actually exist — it’s a false positive

Issue: The audit tool reported llms.txt found, but /llms.txt on the live site returns your homepage HTML, not a real llms.txt file. This is because the SPA catch-all rewrite in .htaccess serves index.html for any unmatched path, including /llms.txt. There’s no llms.txt file in the deployed folder (static/).

Why it matters: AI crawlers looking for a curated content map at /llms.txt are instead getting your full HTML shell — not useful, and could look like a malformed response to some parsers.

Fix: Add a real static llms.txt file to static/ (the actual publicDir per vite.config.ts — note public/ is unused, a naming trap worth remembering) and make sure it’s excluded from the SPA rewrite rule.

Files affected: New file static/llms.txt; one exception rule added to static/.htaccess.

## 5. An 8.8MB zip file is live and publicly downloadable

Issue: static/images/protein cuts zip file.zip is being deployed and is reachable right now at https://igoproteincuts.com/images/protein cuts zip file.zip. Confirmed live.

Why it matters: Unnecessary bandwidth cost, wasted crawl budget, and it’s not meant to be a public asset.

Fix: Delete the file from static/images/.

Files affected: static/images/protein cuts zip file.zip (deletion only).

# Phase 2 — SEO & Content

## 6. Title tag and meta description are too long

Issue: Title is 81 characters (recommend ≤60); meta description is 200 characters (recommend ≤160). Both risk truncation in search results.

Fix: Trim the title and description while keeping the key facts (60–90 min delivery, FSSAI certified, never frozen).

Files affected: index.html (and the new per-route meta component from item 2 once that’s in place).

## 7. No visible author/date signals (E-E-A-T)

Issue: No published/updated date or author shown on content, particularly blog posts.

Fix: Add a visible “Published on [date]” / author byline to blog posts, and reflect it in BlogPosting JSON-LD.

Files affected: src/pages/Blog.tsx, src/sections/Blog.tsx.

## 8. Sitemap is minimal

Issue: static/sitemap.xml only lists home, /blog, and /checkout. No individual blog post URLs, no product category pages.

Fix: Expand the sitemap as content grows (ties into item 1 — once routes are prerenderable/crawlable, they should be listed here too).

Files affected: static/sitemap.xml.

# Phase 3 — Performance

## 9. Product and marketing images are large, unoptimized PNGs

Issue: All product/hero/blog images are raw PNGs, 700KB–1.1MB each, ~17MB total across static/images/. Zero WebP/AVIF. Only 2 loading="lazy" instances in the entire codebase (36 <img> tags total).

Why it matters: This is the biggest Core Web Vitals (LCP) risk on the site — directly affects mobile load time and Google’s page-experience ranking signal.

Fix: Convert to WebP (with fallback if needed) and compress; target under 150–200KB per product image. Add loading="lazy" to all below-the-fold images and explicit width/height attributes to prevent layout shift.

Files affected: Image assets in static/images/ and src/assets/images/; <img> tags across src/sections/ProductGrid.tsx, src/sections/Hero.tsx, src/sections/FeaturedRecipes.tsx, and similar. Each file touched individually and only for its own images.

# Phase 4 — Code Hygiene & Security

## 10. Unused Supabase service-role key sitting in .env

Issue: SUPABASE_SERVICE_ROLE_KEY is present in .env but not referenced anywhere in the codebase currently.

Why it matters: This key bypasses all database access rules. It’s not currently a leak (nothing imports it, and it’s git-ignored), but it should never be referenced from anything in src/ (client bundle) — only from a server-side route if ever needed.

Fix: No urgent action; documenting as a guardrail. If truly unused, remove it from .env to reduce surface area.

Files affected: .env only (optional cleanup, not code).

## 11. Dead code around the Gemini AI key

Issue: src/components/AIAssistant.tsx imports GoogleGenAI from @google/genai but never uses it — the component correctly calls the server-side proxy /api/ai-chat instead, which is the safe pattern. vite.config.ts also has a define block inlining GEMINI_API_KEY into the client bundle, but since nothing in src/ references process.env.GEMINI_API_KEY, it has no effect currently.

Why it matters: Not an active leak today, but the unused import and the define block are exactly the kind of dead code that causes an accidental key exposure later if someone reintroduces a direct client-side call.

Fix: Remove the unused GoogleGenAI import from AIAssistant.tsx and remove the define block from vite.config.ts (the key is already handled correctly server-side in api/ai-chat.ts).

Files affected: src/components/AIAssistant.tsx, vite.config.ts.

## 12. One product image missing alt text

Issue: src/components/QuickViewModal.tsx has one <img> with no alt attribute at all (the other 35 images across the codebase all have one, including 3 intentional empty alt="" on decorative background images, which is correct).

Fix: Add a descriptive alt matching the product name.

Files affected: src/components/QuickViewModal.tsx.

# Suggested order of execution

- Confirm and fix the production Supabase env vars (item 3) — hosting config, zero code risk, highest business impact if broken.

- Remove the exposed zip file (item 5) — one-line deletion.

- Add real llms.txt + .htaccess exception (item 4).

- Trim title/meta description (item 6) — quick, isolated edit to index.html.

- Fix missing alt text (item 12) and remove dead Gemini code (item 11) — small, isolated cleanups.

- Image optimization pass (item 9) — biggest performance win, self-contained to image assets and <img> tags.

- Prerendering (item 1) and per-route meta (item 2) — the two biggest structural changes; best done together since per-route meta only matters once routes are actually crawlable.

- E-E-A-T dates (item 7) and sitemap expansion (item 8) — once per-route structure exists.

Each item will be implemented as its own change, touching only the files listed for that item — nothing else in the codebase will be modified.